Using TRAC in the MDSS project
Oz DiGennaro
28.jan.09

We will use the Trac tool to track all feature requests, enhancements, and bugs. Software developers, in general, will perform efforts only if the ticket is in the Trac system and the developer has been assigned.

In general, Nathan and Oz will assign tickets to developers. Anyone can add a ticket to the system. We want to use a "low threshhold" to enter tickets, but always initially with Ticket type "... request". A manager (Nathan, or Oz) will modify the Ticket type to "Defect, Task or Enhancement"; and then developers will make efforts to complete the ticket.

So, unless a developer is assigned to a ticket and it has ticket type "Defect, Task or Enhancement" (active ticket types), the developer should not work on the ticket. There will be many tickets in the system that we postpone or ignore. This is the method of setting project priorities.